## Slide 1: Session 2: The CDM Project Cycle Post-registration changes Renewal of crediting period
UNFCCC secretariat
Training-Workshop to support the
“Uganda Municipal Waste Compost Programme”
21st -24th Oct 2013, Mukono Municipality, Uganda
Notes: Presentation title

## Slide 2: Outline
<number>
Post-registration changes (PRC)
    Changes allowed
    Approval requirements
    Process flow
    Processing Timeline
Renewal of crediting period (RCP)
    Types of crediting period
    PDD update
    Approval requirements
    Process flow
    Processing Timeline
Notes: Presentation title
Presentation title
The requirements on demosntration of additionality and deveolpment of EC for PoAs are set in the integrated PoA Standard, ‘Demonstration of additionality, development of eligibuility criteria and application of multiple meths for PoAs.‘
In this ppt we will focus only in the Additionality and EC part of the stnd.

## Slide 3
Post-Registration Changes (PRC)

## Slide 4: CDM Project Cycle
Project design
National approval
Validation
Registration
Verification / certification
Issuance of Certified Emission Reductions (CERs)
Monitoring
Project Participant/ Coordinating/Managing Entity (CME)
Designated national authority (DNA)
Designated operational entity (DOE)
CDM Executive Board (CDM EB)
Step
Who’s responsible
Post-Registration
Changes
Project Participant
Updated PDD
PRC Assessment opinion Verified/certified MR including PRC & Request for issuance
DOE
CDM EB
Notes: Presentation title

## Slide 5: Post-Registration Changes (PRC)
WHAT - actual or proposed changes to the operation, implementation and/or monitoring of the registered CDM project activity/ PoA
WHY - Allows project participants to make adjustments to the PDD due to factors that were not foreseen when preparing the PDD or PoA-DD and ensure that the project activity or PoA still meet the condition for its registration with the CDM
HOW – with or without Board approval, i.e., prior approval and issuance track requests
To-date there are 500 projects for which PRC requests have been finalized ( prior approval and issuance track requests)

## Slide 6: PRC Types
Post- registration changes may or may not require the prior approval of the CDM EB
Registered Project activity
Temporary deviation from the monitoring plan
Permanent changes
  Corrections
  Changes to the start date of the crediting period
  Permanent changes to the monitoring plan
  Changes to the project design
  Changes specific to afforestation or reforestation project activities
PRC
PRC

## Slide 7: PRC with no prior approval required from CDM EB
Temporary deviations from the registered monitoring plan and/or monitoring methodology (TDEV), with adjustment to the most conservative value of the monitored parameter
Permanent changes
    Corrections that do not affect project design (CORR)
    Changes to the start date of the crediting period of the project activity or CPA (allowed only once; one year earlier but not earlier than registration date; one year later for non-LDC hosted projects; two years later for LDC-hosted projects)
    Changes to the project or programme design (CGPD) that do not adversely impact any of the ff:
        The applicability and application of the applied methodology
        The additionality of the project activity;
        The scale of the project activity
      Permanent changes to the registered monitoring plan or applied methodology (CGMPMETH), including application of latest sampling standard
      Changes specific to afforestation or reforestation project activities (CGAR)

## Slide 8: PRC with no prior approval – Some examples
Corrections - that do not affect the design of the project activity
Temporary deviations - parameters not monitored temporarily or without evidence of monitoring, provided that value of parameter is adjusted to the most conservative level
Monitoring Plan | Monitoring Report | PRC
CODy, ww, runoff (the Chemical Oxygen Demand of wastewater runoff) is to be measured monthly; annual average to be used for CER calculations | Measurements done only for 4 months during the year | Using statistical analysis, sample mean is 63.98 kgCOD/m3. The upper boundary and lower boundary of the 90% confidence interval are 68.33 kgCOD/m3 and 59.62 kgCOD/m3 respectively. The lower boundary of the 90% confidence interval is chosen as a conservative estimation because it results in lower total emission reductions.
Monitoring Plan | Monitoring Report | PRC
CEFelec is an ex-ante parameter | CEFelec listed as ex-ante and ex-post monitored parameters | CEFelec is removed from the list of ex-post ante parameter

## Slide 9: PRC that do not need prior approval from CDM EB
Permanent changes to the registered monitoring plan or applied methodology
Changes to the project design of a registered CDM project activity
toring Plan
Monitoring Report
Registered PDD | Monitoring Report | PRC
Use of a diesel generator as a back-up (when there is no on-site electricity generation and no electricity from the grid is available) not described | Use of a diesel generator as a back-up and fuel consumption reported | Update of project boundary , monitoring parameters and calculation of project emission to take account of fossil fuel consumption
Registered PDD | Monitoring Report | PRC
The Monitoring Plan includes the monitoring parameter EGd (quantity of diesel combusted in the project plant during the year y for the backup diesel generators) | The monitoring parameter EGd is removed | The monitoring parameter EGd is permanently removed form the Monitoring Plan as the diesel generator has never been used and will be removed from the project site

## Slide 10: PRC that require approval by the Board
Proposed or actual changes to the project design of a registered CDM project activity that adversely impact any of the following:
  The applicability and application of the applied methodology
    - If compliance with the requirements of the applied methodology cannot be demonstrated, PDD shall be revised applying the latest version of the methodology, or
  (b) The additionality of the project activity;
    if changes affect the additionality, the demonstration of the impacts of changes shall be based on all original input data.
  (c) The scale of the project activity
    -
-

## Slide 11
PPs/ CMEs
UNFCCC Secretariat
DNA
CDM EB
Project Activity
REGISTERED
DOEs
Prepare
monitoring
report
Project
implemented
as planned?
PRC Process Flow
Conduct verification/
issue certification
Submit request
for Issuance
Publish
monitoring
report
Update PDD
NO
YES
Submit to DOE
before verification
Validate change
in PDD /Submit
for EB approval
YES
NO
Validate changes in PDD
during verification
Change requires
EB approval?
NO
Complete?
Process
request for
Change in PDD
or PoA-DD
YES
Examine
submissions
No PRC
NO
Issuance track
Approval track
Examine
submissions
Review
necessary?
See Review Procedures
Review
case
YES
Notes: Assessment opinion – Issuance track
DOE has to assess that
The proposed revisions ensure that the level of accuracy and completeness in the monitoring and verification process is not reduced as a result of the revision.
The proposed revisions are in accordance with the monitoring methodology.
The findings of previous verification reports, if any, have been taken into account.

## Slide 12: CDM EB Decision on PRC for PAs – Approval track
Board decision will vary depending on the type of PRC
Temporary deviation from the monitoring plan
Permanent changes
  Corrections
  Changes to the start date of the crediting period
  Permanent changes to the monitoring plan
Permanent changes to the project design
Approve the changes
Reject the changes
Approve and allow subsequent requests for issuance
Approve and allow subsequent requests for issuance but limit CERs to original estimate in the PDD
Reject and allow subsequent requests only if project is implemented according to registered PDD

## Slide 13: Timeline for processing PRC – Approval track
Completeness Check (CC): Check the completeness and consistency of the documents in accordance with the completeness checklist for request for PRC published in UNFCCC CDM website.
Summary Note (SN): Secretariat prepare and send the summary note to EB
Commencement
CC finalized
7 days
14 days
Approve the changes
Information & Reporting Check/ Summary Note
20 days
Reject the changes
41 days
Period for requesting review by the Board
Notes: Presentation title

## Slide 14
Renewal of Crediting Period (RCP)

## Slide 15: CDM Project Cycle
Project design
National approval
Validation
Registration
Verification / certification
Issuance of Certified Emission Reductions (CERs)
Monitoring
Project Participant/ Coordinating/Managing Entity (CME)
Designated national authority (DNA)
Designated operational entity (DOE)
CDM Executive Board (CDM EB)
Step
Who’s responsible
Post-Registration
Changes
Project Participant
Renewal of Crediting Period
Validated PDD & Request for RCP
DOE
CDM EB
Validation
Renewal of crediting period
PP/CME
DOE
Updated PDD
CDM EB
Notes: Presentation title

## Slide 16
Types and duration of the crediting period for CDM project activities and CPAs of PoAs
Crediting period – Options and duration
 | Fixed | Renewable
Afforestation/ Reforestation | Max. 30 years | Max. 20 years x 3 = 60
All others | Max. 10 years | Max. 7 years x 3 = 21
For CPAs, the duration of crediting period, whether fixed or renewable shall not exceed the lifetime of the PoA (60 years for A/R and 28 years for all others) |  | 
Notes: VVM. Para. 169. When contracted to validate a proposed CDM project activity for a second or further crediting period, the DOE shall undertake a thorough reassessment of the validity of the original baseline or any updates thereto proposed by the project participants, and the corresponding estimation of emission reductions for the applicable crediting period, based on the latest version of the procedures for renewing
the crediting period,54 the latest applicable version of approved methodology and the means of validation described in this Manual.
Presentation title

## Slide 17: Renewal of Crediting Period – Process flow
PPs/ CMEs
Secretariat
DNA
CDM EB
Complete?
Conduct validation,
Submit request
for renewal of
crediting period
Publish request
for renewal
Examine
submissions
Review
necessary?
Examine
Submissions
Crediting period of
Project Activity/PoA
RENEWED
Review
case
YES
NO
DOEs
Update PDD/
Prepare new PoA-DD
and new generic CPA-DD
See Review Procedures
Notify secretariat
of intention
to renew CP
Process
request for
Renewal
Publish request with
unvalidated PDD
Notes: Project participants shall notify the secretariat of their intention to request an RCP of the registered CDM project activity by submitting an updated CDM-PDD and informing of their selection of a DOE within nine to six months prior to the date of expiration of the current CP.
The secretariat will inform project participants in advance of the period for requesting RCP but it remains under the responsibility of project participants to ensure that all actions are taken in a timely manner
If the notification is not received by the secretariat before the deadline, the project participant shall not be entitled to the issuance of CERs for the period from the expiration date of the current CP until the date on which the CP is deemed renewed.
It is not necessary to obtain a new letter of approval from Parties involved.
A DOE shall submit a request for RCP using the form F-CDM-REN along with the updated project design document and validation report.
Any DOE can be selected by PP to perform validation, however for large scale projects, the DOE that submits the request for RCP shall not perform verification for the renewed crediting period.

## Slide 18
M6
M3
M9
PP 2 notifies sec of intention to renew CP
New Crediting period for PP1
CP renewed for PP1
Y1
Y7
CP renewed for PP2
PP3 notifies sec of intention to renew CP
New Crediting period for PP1
CP renewed for PP3
Notification requirement and impact on renewal date
Notes: Notes on Starting date of RCP:
According to para. 257, the provisions in section V. B. shall apply mutatis mutandis to renewal requests where the request for renewal actually undergoes a review.
If the PP has complied with the requirement to notify the secretariat of its intention to renew the crediting period within nine (9) to six (6) months prior to the date of expiration of the current crediting period, para. 258 correctly says that the start date of the renewed crediting period shall be the first day after the end date of the previous crediting period, provided that the project participants or the coordinating/managing entity have complied with the notification step referred to in paragraph 242 above.
<number>

## Slide 19
PDD update
  Baseline methodology
    the latest approved version of the methodology applied in the original PDD, or
    consolidated methodology, as appropriate, or
    another applicable methodology or request, through the DOE, a deviation from an approved methodology for the purpose of the RCP if any of (i) and (ii) are not applicable due to their revision or due to update of the baseline,
  Baseline emission calculation – that would have resulted from a new baseline scenario.
DOE assessment
  Impact of new relevant national and/or sectoral policies and circumstances on the baseline
  Application of an approved baseline methodology, and the estimation of emission reductions for the applicable crediting period.
PDD update and DOE assessment
Notes: Presentation title

## Slide 20
Step 1: Assess the validity of the current baseline for the next crediting period
Step 1.2: Assess impact of circumstances at the time of requesting RCP on current baseline emissions, without reassessing the baseline scenario.
Current baseline still comply with relevant mandatory national and/or sectoral policies?
Y
N
Baseline valid for the subsequent crediting period
Current baseline still valid under the new circumstances?
Y
Baseline valid for the subsequent crediting period
N
Step 1.3: Assess whether the current baseline equipment is technically possible, i.e., if its remaining technical lifetime exceeds the crediting period for which renewal is requested.**
Assessment of the baseline and parameters for the RCP*
**Applicable only if the baseline is the continuation of the current practice
Following the “Tool to assess the validity of the original/current baseline and to update the baseline at the renewal of a crediting period”

## Slide 21
Step 1.4: Assess whether data and parameters that were only determined at the start of the crediting period and not monitored during the crediting period are still valid or whether they should be updated
N
Baseline, data and parameters can be used for the subsequent crediting period
Step 2.1: Update the current baseline emissions for the subsequent crediting period, without reassessing the baseline scenario
Step 2: Update all the data and/or parameter(s) that are only determined at the start of the crediting period (ex-ante) and not monitored during the crediting period
current baseline and the data and parameters still valid?
Y
Assessment of the baseline and parameters for the RCP

## Slide 22: Timeline for processing RCP requests
Completeness Check (CC): Check the completeness and consistency of the documents in accordance with the completeness checklist for request for RCP published in UNFCCC CDM website.
Summary Note (SN): Secretariat prepare and send the summary note to EB
Commencement
CC finalized
7 days
14 days
RCP renewed
Information & Reporting Check/ Summary Note
20 days
Review RCP request
41 days
Period for requesting review by the Board
Notes: Upon receipt of a request for renewal of a crediting period from the validating DOE the secretariat will conduct completeness checks
If request is complete it shall be made publicly available through the UNFCCC CDM website for a period of four (4) weeks and secretariat will notify the DOE, the project participants and the Designated National Authorities.
Unless there is a request for review within four weeks after the publication of the request the crediting period of the registered CDM project activity shall be deemed renewed.
Secretariat appoints RIT member to provide assessment - appraisal due two weeks before the request for review deadline
Secretariat prepares summary note and makes it available to the Board nine (9) calendar days before the deadline
The procedures to be applied for review of a request for renewal of a crediting period are same as those for registration
Presentation title

## Slide 23: Thank you for your attention
CDM Regional Collaboration Centre
A collaboration between the UNFCCC Climate Change Secretariat
and the East African Development Bank
EADB Offices, No. 4, Nile Avenue
P.O. Box 7128, Kampala, Uganda
Phone: +256 (0) 312517814
Notes: Presentation title