## Slide 1
SERINGAS
FRENCH GHG NATIONAL REGISTRY
UNFCCC Intersessional Consultations on Registry Systems
8-10 November 2004

## Slide 2
PROGRESS
Decision was made early on to concentrate on the EU version first, and to work on the UN version from 2005 (save for DES)
All processes foreseen under the EU Regulation have been developed
Currently testing those processes against the CITL and make adjustments according to test results
As of November 8th, tests reconciliation and external transfers have not been completed
User interface changes are also under development to obtain Commission's approval
Objective is to obtain approval around mid November to concentrate on internal requests from the French back-office and to assist other countries during their tests

## Slide 3
FUNCTIONAL APPROACH
Our first idea was to base the development of Seringas on an existing financial securities registry because of:
  Serial numbering management and
  Accounting plan
The underlying system is still a financial registry today but it was greatly simplified because:
  No accounting plan in the EU Regulation so we had to simplify our accounting plan
  Completely different technology used
In terms of specifications, we used a classic UML approach ("together" tool used for generating UML diagrams)

## Slide 4
TECHNICAL APPROACH
Development using full Microsoft Dot Net package - first application developed by CDC with this technology (quite challenging)
Chosen for its flexibility and willingness to use one provider for the framework, database and configuration management tools
DES were inserted very early in the development but constant changes in drafts and problem of consistencies between EU and UN drafts delayed developments at the beginning
Currently DES draft # 5 have been implemented and will be in place for the start of the scheme on 1 January 2005
Decision was made with the Commission to skip draft # 6 and to implement DES # 7 early next year, at the time of the release of the version 1.1 of the CITL (in February - March 2005)

## Slide 5
LEGISLATIVE BASIS
CDC started to develop its registry without firm legal basis two years ago
Registry was considered as a national interest activity (no profit), so CDC, as a public institution, was legitimate for running the system
Commitments from the government were given early on this year
First decree to transpose the Directive mentions CDC last May
Decree of nomination of CDC passed by the government and about to be published
Another legal text is elaborated to detail relationships and responsibilities between registry administrator (CDC) and the Competent Authority (Ministry of Environment)

## Slide 6
SERINGAS DELIVERY PLANNING
2003 2004 2005
06 07 08 09 10 11 12 06 07 08 09 10 11 12 01 02 03 04 05 06
DOMESTIC VERSION
EU INTERMEDIATE VERSION
EU FULL VERSION
LAUNCH OF EU SCHEME
EU TESTS
INTERNATIONAL SCHEDULE
NATIONAL SCHEDULE
UN DEV
COOPERATION MINISTRY
CONTRACTS &
BO TOOLS
28/02/05: real start of the scheme
Contract phase with account holders, traning and development of back-office tools

## Slide 7
PROBLEMS AND LESSONS
Do not start early an IT project while functional environment not stable!!! Early start implies higher costs
Problems of legal interpretations on sometimes vague texts - lack of detailed functional specifications
Difficulties with security due to our technical architecture (connectivity tests)
High availability of the transaction log's development staff required
Registry developers cooperation forum very useful ( I-tracker)

## Slide 8
CONTACTS
Paris
CDC
FRENCH REGISTRY
romain.fremont@caissedesdepots.fr
FRENCH REGISTRY WEBSITE
HTTPS://WWW.SERINGAS.CAISSEDESDEPOTS.FR