## Slide 1
Draft
Operational procedures for registry systems
09 November 2004
Bonn, Germany
Technical Breakout Group

## Slide 2: Breakout Session Objectives
Clarify scope of activities to be considered
Priorities and timing
Review proposed content of operations manual
Report to full session

## Slide 3: Guiding Principles
Minimize interruptions in service
Ensure accuracy and data quality
Ensure fairness and transparency
Ensure effective operation of registries
Ensure appropriate burdens and responsibilities
Efficient and timely processing of transactions
Accountability to COP

## Slide 4: Discussion on Guiding Principles
Draft a ‘Code of Conduct’
Consistency with Kyoto rules
Create a hierarchical organizational structure in which workgroups are assigned responsibility for specific actions.

## Slide 5: Reconciliation Decisions
Frequency criteria
Results analysis
Unscheduled reconciliations, either requested or necessary
Documentation for manual intervention
Failure

## Slide 6: Discussion on Reconciliation Decisions
Clarify timing of message exchange for Reconciliation
Add transaction type and volume as criteria for frequency
Create clear and specific process for manual intervention, including data
Establish time expectation for completing manual intervention
Determine need for suspension procedure in the event of persistent failure

## Slide 7: Change Management
Initiation procedures
Analysis of requests
Criteria for determinations
Approval process
Implementation process
Reporting

## Slide 8: Discussion on Change Management
Categorise change types and guidance on implications
Assess criticality by category
Put critical changes on a fast-track and prioritize non-critical changes.
Make the change management process transparent
Consider all costs to all parties
Ensure issues log is available going forward
Sharing of development plans

## Slide 9: Ongoing Testing/Auditing
Method development
Frequency and targeting
Implementation
Analysis of results
Documentation and reporting
Coordination with the Art. 8 Supervisory Committee

## Slide 10: Discussion on Reviews
Drop the word “test” and use “review”
Make sure language is inclusive of ITL and STLs
Provide technical criteria and information to Article 8 review teams
Provide for audit capability to supplement Article 8 review
Ensure sensitive national information is not published
Determine potential outcome of review
Determine required qualifications for independent auditors

## Slide 11: Other Comments
Provide multiple ITL deployment environments for testing of registries
  Development
  Testing
  Pre-Production Testing

## Slide 12: Issue Resolution
Types of possible problems or issues/scope
Identification, tracking and resolution procedures
Issue avoidance and prevention

## Slide 13: Discussion on Issue Resolution
The foreseen problems appear to fit within the domain of other workgroups’ expertise
Unforeseen problems should go to the main committee to appoint appropriate resources to address the problem
This workgroup is not necessary

## Slide 14: Registry Suspension
Lines of authority
Types of suspension (emergency or normal)
Levels of suspension (partial or full)
Criteria for suspension
Criteria for reinstatement

## Slide 15: Discussion on Registry Suspension
Assumption: only technical reasons for suspending a registry
Existing operational capability enables “self-imposed” suspension
Establish rules and procedures for reinstatement
Determine interaction of ITL and STL suspension
Concerns on timeliness

## Slide 16: Other Areas of Cooperation
Information sharing
Resource sharing
Best Practices
Answering questions and other dialogues
Meetings
Training